## Slide 1
Business will initiate requirement
Perform impact analysis and feasibility study
CR feasible?
Prepare estimation sheet and send it for review
Peer
Reviewed and Approved?
Prepare change specification document and send it for review
Peer Reviewed and Approved?
Start development, prepare Code/Config check list and send it for review
Perform, Prepare Unit test document and send it for review
Deploy to Quality, Perform, prepare system integration test document & send it for review
Deploy CR to production ,Perform smoke testing, prepare deployment check list and send it for review
Move to CTT/UAT
CTT/UAT sign off?
Perform PIR
End
Yes
Yes
Yes
Yes
Yes
Yes
Yes
Yes
Yes
Yes
End
No
No
No
No
No
No
No
No
No
Re-work on Estimation
Peer Reviewed and Approved?
Re-work on change specification
Re-work on Development
Peer Reviewed and Approved?
Lead
Reviewed and Approved?
Re-work on UIT
Quality SPOC
Reviewed and Approved?
Yes
Re-work on the defects/NCs raised
Provide CAPA
Lead
Reviewed and Approved?
No
No
Yes
Peer Reviewed and Approved?
Lead
Reviewed and Approved?
Quality SPOC
Reviewed and Approved?
Yes
Yes
Re-work on the defects/NCs raised
Provide CAPA
No
Yes
Lead
Reviewed and Approved?
Quality SPOC
Reviewed and Approved?
Re-work on the defects/NCs raised
Provide CAPA
No
Peer Reviewed and Approved?
Lead
Reviewed and Approved?
Quality SPOC
Reviewed and Approved?
Re-work on Deployment & Smoke test
No
Re-work on the defects/NCs raised
Provide CAPA
No
Re-work on SIT
Yes
No
Defect tracker to be updated